🎟️

ZeMoato

FEATURE TICKET LIST

Agile Sprint Backlog — All Epics & User Stories

Version 1.0   |   June 2025   |   Product & Engineering

# EPIC 1: User Authentication & Onboarding

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-001 | Phone number OTP login flow (React Native) | Feature | P0 | 5 | S1 |
| ZM-002 | Email/password registration with validation | Feature | P0 | 3 | S1 |
| ZM-003 | Google OAuth 2.0 social login integration | Feature | P0 | 5 | S1 |
| ZM-004 | Apple Sign In (iOS only) | Feature | P0 | 3 | S1 |
| ZM-005 | OTP auto-read (Android SMS Retriever API) | Feature | P1 | 3 | S1 |
| ZM-006 | Onboarding carousel (4-slide animated) | Feature | P0 | 5 | S1 |
| ZM-007 | Emotion consent wizard (3-step progressive) | Feature | P0 | 8 | S1 |
| ZM-008 | Location permission request flow with map preview | Feature | P0 | 3 | S1 |
| ZM-009 | Emotion calibration screen (optional 30-sec scan) | Feature | P1 | 13 | S2 |
| ZM-010 | Biometric login (FaceID/TouchID/Fingerprint) | Feature | P1 | 5 | S2 |
| ZM-011 | Session management & token refresh logic | Technical | P0 | 5 | S1 |
| ZM-012 | Account deletion flow (DSAR compliance) | Feature | P0 | 8 | S2 |
| ZM-013 | Progressive profiling: dietary preferences | Feature | P1 | 5 | S2 |
| ZM-014 | Re-auth flow for sensitive actions (payment) | Feature | P0 | 5 | S2 |
| ZM-015 | Multi-device session management UI | Feature | P2 | 5 | S4 |

# EPIC 2: Emotion Detection Engine (On-Device)

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-020 | Integrate React Native Vision Camera with frame processor | Technical | P0 | 8 | S2 |
| ZM-021 | Integrate TFLite FaceEmotion-v2 model on Android | Feature | P0 | 13 | S2 |
| ZM-022 | Integrate CoreML FaceEmotion-v2 model on iOS | Feature | P0 | 13 | S2 |
| ZM-023 | MediaPipe Face Mesh integration for landmark detection | Technical | P0 | 8 | S2 |
| ZM-024 | BehaviorEmotion model: scroll/tap/typing signal capture | Feature | P0 | 13 | S3 |
| ZM-025 | VoiceTone model integration (ONNX Runtime, opt-in mic) | Feature | P1 | 13 | S3 |
| ZM-026 | On-device EmotionFusion: weighted ensemble of signals | Feature | P0 | 13 | S3 |
| ZM-027 | Emotion event publisher SDK (anonymized vector to backend) | Technical | P0 | 8 | S3 |
| ZM-028 | Manual mood override selector UI component | Feature | P0 | 5 | S2 |
| ZM-029 | Ambient context enrichment (time, weather, location type) | Feature | P0 | 8 | S3 |
| ZM-030 | Emotion detection on/off toggle in settings | Feature | P0 | 3 | S2 |
| ZM-031 | Liveness detection anti-spoofing (photo/screen attack) | Security | P0 | 13 | S3 |
| ZM-032 | Battery impact monitoring & throttling for emotion models | Technical | P1 | 8 | S4 |
| ZM-033 | Emotion model update OTA (silent background download) | Technical | P1 | 8 | S5 |
| ZM-034 | A/B test harness for emotion model versions | Technical | P2 | 8 | S5 |
| ZM-035 | Emotion detection analytics event tracking (opt-in usage) | Technical | P1 | 5 | S4 |

# EPIC 3: Emotion-Based Recommendation System

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-040 | Recommendation Service: REST API with emotion context input | Technical | P0 | 8 | S2 |
| ZM-041 | Rule-based emotion-food mapping (MVP fallback) | Feature | P0 | 8 | S2 |
| ZM-042 | FoodMoodMatch-v2 model deployment (TF Serving) | Feature | P0 | 13 | S3 |
| ZM-043 | Pinecone vector DB setup with food-emotion embeddings | Technical | P0 | 8 | S3 |
| ZM-044 | Recommendation cache layer (Redis, 15-min TTL) | Technical | P0 | 5 | S3 |
| ZM-045 | "Feed My Mood" 1-tap recommendation endpoint | Feature | P0 | 5 | S3 |
| ZM-046 | Recommendation refresh trigger (15-min inactivity) | Feature | P1 | 5 | S4 |
| ZM-047 | Emotion Playlist feature: curated themed collections | Feature | P1 | 8 | S4 |
| ZM-048 | Group order mood aggregation algorithm | Feature | P1 | 13 | S5 |
| ZM-049 | Predictive emotion order suggestion (pre-app-open) | Feature | P2 | 13 | S6 |
| ZM-050 | A/B testing framework for recommendation algorithms | Technical | P1 | 8 | S4 |
| ZM-051 | Recommendation explanation UI ("Suggested because you're...") | Feature | P1 | 5 | S4 |
| ZM-052 | Daily ML retraining pipeline (Airflow DAG + SageMaker) | Technical | P0 | 13 | S3 |
| ZM-053 | Recommendation quality monitoring dashboard (precision@k, NDCG) | Technical | P1 | 8 | S4 |
| ZM-054 | Cross-session emotion profile building (longitudinal) | Feature | P2 | 13 | S6 |

# EPIC 4: Adaptive UI System

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-060 | EmotionTheme provider: React context with dynamic palette | Feature | P0 | 8 | S2 |
| ZM-061 | Emotion color palette definitions (8 emotion states) | Design | P0 | 5 | S2 |
| ZM-062 | Dynamic background gradient based on emotion state | Feature | P0 | 5 | S2 |
| ZM-063 | Emotion-adaptive copy strings (8 variants per key string) | Content | P1 | 8 | S3 |
| ZM-064 | AnimationManager: prefers-reduced-motion + emotion speed | Feature | P1 | 8 | S3 |
| ZM-065 | Emotion transition animation (palette crossfade, 600ms) | Feature | P1 | 5 | S3 |
| ZM-066 | EmotionPill component (animated, color-coded) | Feature | P0 | 3 | S2 |
| ZM-067 | MoodSelector component (horizontal scroll + grid variants) | Feature | P0 | 5 | S2 |
| ZM-068 | Layout density reduction for Tired/Stressed states | Feature | P2 | 8 | S5 |
| ZM-069 | Emotion-adaptive notification copy and timing | Feature | P1 | 8 | S4 |
| ZM-070 | EmotionBanner home screen component (dynamic content + CTA) | Feature | P0 | 8 | S2 |
| ZM-071 | Accessibility: high-contrast fallback for all emotion palettes | Feature | P0 | 5 | S3 |
| ZM-072 | Storybook documentation for all emotion-adaptive components | Technical | P1 | 8 | S4 |

# EPIC 5: Emotion-Tagged Review System

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-080 | Review service: REST API (create, read, update, delete) | Technical | P0 | 8 | S3 |
| ZM-081 | Post-delivery emotion capture widget (auto-show after delivery) | Feature | P0 | 8 | S3 |
| ZM-082 | Emotion-at-order tagging (MoodSelector in review flow) | Feature | P0 | 5 | S3 |
| ZM-083 | Emotion Lift Score calculation: post minus pre emotion | Feature | P1 | 5 | S3 |
| ZM-084 | Emotion Lift badge animation (confetti + reward notification) | Feature | P1 | 5 | S4 |
| ZM-085 | Restaurant page: emotion distribution chart (donut) | Feature | P0 | 5 | S3 |
| ZM-086 | Review filter by emotion state on restaurant page | Feature | P1 | 5 | S4 |
| ZM-087 | Dish-level emotion tagging on reviews | Feature | P1 | 5 | S4 |
| ZM-088 | SentimentNLP model integration for review text analysis | Feature | P1 | 8 | S4 |
| ZM-089 | Emotional Satisfaction Score: weighted composite metric | Feature | P1 | 8 | S4 |
| ZM-090 | Review moderation queue (admin panel) | Feature | P0 | 5 | S3 |
| ZM-091 | Photo review upload (max 3, S3 storage, CDN delivery) | Feature | P1 | 5 | S4 |
| ZM-092 | Review helpfulness voting ("This was helpful") | Feature | P2 | 3 | S5 |

# EPIC 6: Core Ordering Platform

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-100 | Restaurant listing API with geo-filter and emotion boost | Technical | P0 | 8 | S1 |
| ZM-101 | Restaurant detail page with menu and emotion indicators | Feature | P0 | 8 | S2 |
| ZM-102 | Cart management: add, remove, quantity update | Feature | P0 | 5 | S1 |
| ZM-103 | Checkout flow: address → delivery slot → payment → confirm | Feature | P0 | 13 | S2 |
| ZM-104 | UPI payment integration (Razorpay) | Feature | P0 | 8 | S2 |
| ZM-105 | Card payment integration (Razorpay + 3DS) | Feature | P0 | 8 | S2 |
| ZM-106 | Wallet / ZeMoato Pay integration | Feature | P1 | 8 | S3 |
| ZM-107 | Cash on Delivery option with verification | Feature | P0 | 5 | S2 |
| ZM-108 | Order state machine (backend) — all state transitions | Technical | P0 | 13 | S1 |
| ZM-109 | Real-time order tracking (WebSocket + Mapbox) | Feature | P0 | 13 | S2 |
| ZM-110 | Delivery partner assignment algorithm | Technical | P0 | 13 | S2 |
| ZM-111 | Push notification for all order events (emotion-copywritten) | Feature | P0 | 8 | S2 |
| ZM-112 | Order history with reorder functionality | Feature | P0 | 5 | S2 |
| ZM-113 | Coupon/promo code application at checkout | Feature | P0 | 5 | S2 |
| ZM-114 | Emotion-triggered upsell on cart page | Feature | P1 | 8 | S3 |
| ZM-115 | Refund & cancellation flow | Feature | P0 | 8 | S2 |
| ZM-116 | Contact delivery partner (in-app chat) | Feature | P1 | 8 | S3 |
| ZM-117 | Schedule order (future delivery slot) | Feature | P1 | 8 | S4 |
| ZM-118 | Group order feature (shared cart, mood aggregation) | Feature | P1 | 13 | S5 |

# EPIC 7: Admin Panel — Emotion Analytics

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-130 | Admin web app scaffold (Next.js 14 + Auth0 SSO) | Technical | P0 | 8 | S2 |
| ZM-131 | Admin RBAC: role definitions and permission enforcement | Security | P0 | 8 | S2 |
| ZM-132 | Dashboard overview: KPI cards with real-time data | Feature | P0 | 8 | S3 |
| ZM-133 | Emotion sentiment timeline chart (Recharts, 7/30/90d) | Feature | P0 | 8 | S3 |
| ZM-134 | Emotion × Revenue heatmap (D3.js) | Feature | P0 | 13 | S3 |
| ZM-135 | Geographic emotion heatmap (Mapbox choropleth) | Feature | P1 | 13 | S4 |
| ZM-136 | Emotion-to-conversion funnel by emotion state | Feature | P0 | 8 | S3 |
| ZM-137 | Emotion cohort analysis: LTV, AOV, churn by mood segment | Feature | P1 | 13 | S4 |
| ZM-138 | Emotion anomaly detection log with action controls | Feature | P0 | 8 | S3 |
| ZM-139 | Recommendation performance dashboard (CTR, CVR by mood) | Feature | P1 | 8 | S4 |
| ZM-140 | Real-time live metrics ticker (Socket.IO streaming) | Feature | P1 | 8 | S4 |
| ZM-141 | ClickHouse analytics service integration | Technical | P0 | 13 | S3 |
| ZM-142 | Report export: PDF + CSV for all analytics views | Feature | P1 | 5 | S4 |
| ZM-143 | Admin audit log: all admin actions logged and searchable | Security | P0 | 8 | S3 |
| ZM-144 | User moderation tools: ban, warn, review flag | Feature | P0 | 8 | S3 |
| ZM-145 | Feature flag management UI (LaunchDarkly integration) | Technical | P1 | 5 | S4 |
| ZM-146 | A/B test results dashboard with significance testing | Feature | P1 | 8 | S5 |

# EPIC 8: Restaurant Partner Portal

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-160 | Partner portal web app (Next.js, separate auth domain) | Technical | P0 | 8 | S3 |
| ZM-161 | Restaurant onboarding: profile, menu, hours setup | Feature | P0 | 13 | S3 |
| ZM-162 | Menu management: CRUD for items, categories, prices | Feature | P0 | 8 | S3 |
| ZM-163 | Order management: incoming orders, accept/reject, status | Feature | P0 | 8 | S3 |
| ZM-164 | Emotion analytics: dish-level emotion heatmap | Feature | P0 | 13 | S4 |
| ZM-165 | Emotional Satisfaction Score trend per dish (chart) | Feature | P0 | 8 | S4 |
| ZM-166 | Review emotion breakdown with response tools | Feature | P1 | 8 | S4 |
| ZM-167 | Mood-triggered promo creator (discount rules by emotion) | Feature | P1 | 13 | S5 |
| ZM-168 | Peak emotion ordering time analysis chart | Feature | P1 | 8 | S4 |
| ZM-169 | Revenue analytics with emotion correlation | Feature | P0 | 8 | S4 |
| ZM-170 | Partner emotion report export (CSV/PDF) | Feature | P1 | 5 | S5 |
| ZM-171 | Menu AI suggestions based on emotion data (co-pilot feature) | Feature | P2 | 13 | S6 |
| ZM-172 | Partner notification preferences (email/SMS for orders) | Feature | P0 | 5 | S3 |
| ZM-173 | Payout dashboard: revenue, commissions, GST reports | Feature | P0 | 8 | S4 |

# EPIC 9: Loyalty & Gamification

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-180 | Loyalty service: points engine (earn, burn, balance) | Technical | P0 | 8 | S3 |
| ZM-181 | Comfort Credits: 2x points on Sad/Stressed emotion orders | Feature | P0 | 8 | S3 |
| ZM-182 | Joy Bonus: +50 pts when emotion improves post-delivery | Feature | P1 | 5 | S4 |
| ZM-183 | Mood Streak: free delivery after 7-day emotion improvement | Feature | P1 | 8 | S4 |
| ZM-184 | Emotion Explorer badge: 5 different mood state orders | Feature | P2 | 5 | S5 |
| ZM-185 | Feedback Karma: 30 coins for emotion-tagged reviews | Feature | P1 | 3 | S4 |
| ZM-186 | Rewards catalog: free delivery, discounts, vouchers | Feature | P0 | 8 | S3 |
| ZM-187 | Rewards redemption flow at checkout | Feature | P0 | 5 | S3 |
| ZM-188 | Gamification: levels (Mood Novice → Emotion Master) | Feature | P2 | 8 | S6 |
| ZM-189 | Loyalty tier benefits: Bronze, Silver, Gold, Platinum | Feature | P1 | 8 | S5 |
| ZM-190 | Referral program: emotion-themed referral rewards | Feature | P1 | 8 | S5 |
| ZM-191 | Loyalty analytics in admin panel | Feature | P1 | 5 | S5 |

# EPIC 10: Infrastructure & DevOps

| Ticket ID | Title | Type | Priority | Story Points | Sprint |
| --- | --- | --- | --- | --- | --- |
| ZM-200 | Kubernetes EKS cluster setup (prod + staging environments) | Infrastructure | P0 | 13 | S1 |
| ZM-201 | Terraform IaC for all AWS resources | Infrastructure | P0 | 13 | S1 |
| ZM-202 | CI/CD pipeline: GitHub Actions + ArgoCD GitOps | Infrastructure | P0 | 8 | S1 |
| ZM-203 | Istio service mesh with mTLS between all services | Security | P0 | 8 | S2 |
| ZM-204 | Kong API Gateway configuration (rate limits, auth, routing) | Infrastructure | P0 | 8 | S1 |
| ZM-205 | Monitoring stack: Prometheus + Grafana + PagerDuty | Infrastructure | P0 | 8 | S1 |
| ZM-206 | ELK stack (centralized logging with PII scrubbing) | Infrastructure | P0 | 8 | S2 |
| ZM-207 | Distributed tracing: Jaeger + OpenTelemetry instrumentation | Infrastructure | P1 | 8 | S2 |
| ZM-208 | Aurora PostgreSQL multi-AZ cluster setup per service | Infrastructure | P0 | 8 | S1 |
| ZM-209 | Redis Cluster setup (caching + pub/sub) | Infrastructure | P0 | 5 | S1 |
| ZM-210 | ClickHouse analytics cluster setup | Infrastructure | P0 | 8 | S2 |
| ZM-211 | Apache Kafka 3.6 cluster (MSK) with topic design | Infrastructure | P0 | 8 | S1 |
| ZM-212 | Pinecone vector DB setup and index design | Infrastructure | P0 | 5 | S2 |
| ZM-213 | Elasticsearch cluster setup with emotion ranking plugins | Infrastructure | P0 | 8 | S2 |
| ZM-214 | MLflow model registry setup | ML Ops | P0 | 5 | S2 |
| ZM-215 | SageMaker training pipeline for emotion models | ML Ops | P0 | 13 | S3 |
| ZM-216 | TF Serving cluster for cloud ML inference | ML Ops | P0 | 8 | S3 |
| ZM-217 | Disaster recovery: RTO < 1hr, RPO < 15min runbook | Infrastructure | P0 | 13 | S4 |
| ZM-218 | Security scanning in CI: SAST (Semgrep) + SCA (Snyk) | Security | P0 | 8 | S2 |
| ZM-219 | Penetration test (external) — pre-launch | Security | P0 | 21 | S8 |
| ZM-220 | Load testing: 10M concurrent user simulation (k6 + Artillery) | Quality | P0 | 8 | S8 |

# Sprint Summary

| Sprint | Duration | Focus | Key Deliverables | Total Points |
| --- | --- | --- | --- | --- |
| S1 | 2 weeks | Foundation | Auth, infra, core APIs, DB setup | ~130 |
| S2 | 2 weeks | Core App | Home screen, restaurant, ordering, emotion UI scaffold | ~150 |
| S3 | 2 weeks | Emotion AI | On-device models, recommendation engine, reviews | ~160 |
| S4 | 2 weeks | Analytics | Admin dashboard, partner portal, adaptive UI | ~140 |
| S5 | 2 weeks | Loyalty & Polish | Gamification, group order, advanced recommendations | ~130 |
| S6 | 2 weeks | Advanced AI | Predictive emotion, longitudinal profiling, copilot | ~100 |
| S7 | 2 weeks | Hardening | Performance, accessibility, edge cases, bug fixes | ~80 |
| S8 | 2 weeks | Launch Prep | Pen test, load test, compliance review, app store submission | ~60 |

Total Estimated Story Points: ~950 points across 8 sprints (16 weeks / ~4 months to MVP launch)

Team Composition Assumed: 2 iOS, 2 Android, 3 Backend, 1 ML Engineer, 1 DevOps, 1 Designer, 1 PM, 1 QA Lead